# Duka Scraper Project Plan

## Phase 1 – Infrastructure & Project Foundation

Duration: 1 Week

Objective

Prepare a consistent development environment for the entire team.

Tasks

Repository

- Finalize folder structure

- Create .gitignore

- Create .env.example

- Create README.md

- Define branching strategy (main, develop, feature/*)

Development Environment

- Docker

- Docker Compose

- Python 3.12

- Node.js

- Git

- VS Code recommendations

Services

- PostgreSQL

- Redis

- Kafka

- Kafka UI

- Elasticsearch

- Kibana

- MinIO

- Prometheus

- Grafana

Backend

- FastAPI

- Configuration system

- Logging

- Health endpoint

Frontend

- React + Vite + TypeScript

Deliverables

docker compose up -d

starts every required service.

Success Criteria

- Every service is reachable.

- Every developer can clone and run the project.

## Phase 2 – Core Platform

Duration: 1 Week

Objective

Build the application skeleton.

Tasks

API

- Health API

- Configuration API

- Version API

Database

- PostgreSQL

Storage

- MinIO

- Elasticsearch

- Redis

Kafka

- Producer

- Consumer

- Topic management

Common

- Exception handling

- Logging middleware

- Configuration loader

Deliverables

Working backend architecture.

Success Criteria

- API responds correctly.

- Kafka can send and receive messages.

- Database connection works.

- MinIO upload/download works.

## Phase 3 – Crawling Engine

Duration: 2 Weeks

Objective

Implement the crawling layer.

Tasks

Workers

Surface web

- Scrapy integration

- Crawl queue

- Rate limiting

- Retry policy

- Robots.txt support

Deep web

- Playwright integration

- JavaScript rendering

- Cookie handling

- Infinite scrolling

Dark web

- Onion Service Discovery

Scheduler

- Publish crawl jobs

- Retry failed jobs

Deliverables

Working crawlers.

Success Criteria

Given a URL:

- HTML is downloaded.

- Kafka receives crawl results.

- Raw files are stored.

## Phase 4 – Processing Pipeline

Duration: 2 Weeks

Objective

Convert raw content into structured Amharic documents.

Tasks

Extraction

- HTML parsing

- Metadata extraction

- Boilerplate removal

Amharic Processing

- Unicode normalization

- Language detection

- Text cleaning

- Deduplication

- Quality validation

Pipeline

- Bronze → Silver

- Silver → Gold

Storage

- PostgreSQL metadata

- Elasticsearch indexing

- MinIO organization

Deliverables

Clean documents.

Success Criteria

A raw HTML page becomes a structured, searchable document.

## Phase 5 – Dashboard & Monitoring

Duration: 1 Week

Objective

Provide visibility into the platform.

Tasks

React Dashboard

- Login placeholder

- System overview

- Worker status

- Queue status

- Crawl statistics

- Recent errors

Monitoring

- Prometheus metrics

- Grafana dashboards

Health Checks

- PostgreSQL

- Redis

- Kafka

- Elasticsearch

- MinIO

Deliverables

Operational dashboard.

Success Criteria

Developers can see crawler health, queue depth, and service status in one place.

## Phase 6 – Testing & Deployment Readiness

Duration: 1 Week

Objective

Make the platform stable and ready for collaborative development.

Tasks

Testing

- Unit tests

- Integration tests

- API tests

- Worker tests

Documentation

- API documentation

- Setup guide

- Developer guide

- Architecture documentation

CI/CD

- GitHub Actions

- Test execution

- Docker image build

Deployment

- Environment configuration

- Docker Compose verification

- Backup plan

- Logging verification

Deliverables

Production-ready development environment.

Success Criteria

A new team member can:

- Clone the repository.

- Start the stack with Docker Compose.

- Run the backend and frontend.

- Execute tests.

- Observe healthy services and a functioning crawler.